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New Parks Men’s Shed https://newparksmensshed.wordpress.com 
New people zones grant: We were successful securing a new grant from the Leicestershire crime commissioner for £3822.
· We will be building a covered area as a social space for members. 
· We will build a wood store and better work area under the canopy. 
· We will develop our sensory garden and community garden.
Work has begun on gifts to sell at the church fair on Sat 16 November.
Numbers have dropped off a bit so we need to keep promoting ourselves.
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Description automatically generated]Our shed has been chosen to be part of the next round of the Co-op local community fund in which members will vote over one year to choose us as their cause!

‘Church at the margins’ course
I am organising a ‘Church at the margins’ course to explore how we might begin a new Christian community among people experiencing poverty in New Parks building on what we are doing with the men's shed possibly? I'm inviting Christians from New Parks and the wider Methodist circuit.

New Parks Church Regeneration Project
Our vision? An attractive church as the people of God and an attractive church building. So that community relationships develop and we increase our letting income.
Project Team. Very pleased to have support from 4 Glenfield church members as well as Mat Curtis from the Men’s shed alongside New Parks Church members. 
Replace the whole roof. The recent heavy rain has highlighted this as a priority due to substantial leaks. Quotes around £70K but we will need temporary fixes for now. 
Phase one – Mostly complete – internal decoration / external repairs. 
Future work: Improving the exterior of the building and grounds. New door into the church. Mural of a ship on front of building - Chris will work with the men's shed on this. Possible landscaping, greenery etc.  Internal decoration and refurbishment of various rooms.
Funding so far
Circuit grant £1000 	Circuit New Parks fund £1,000	
District grant £1600	Private donations £1600
Glenfield MC £1000	Other money has been pledged but not given yet.
Total funding = £6200 + pledges 
Actual cost of Phase 1 work is now expected as £3200 compared to the £5243 we applied for. £3000 surplus has therefore been raised towards Phase 2.
Future Sources of funding
£4000 ring-fenced for New Parks from the Circuit funds. Circuit grant of 10%.
Some money from the sale of Enderby Methodist Church.
The church can fundraise, grant applications.

Offering pastoral care to our community
Light a candle for a loved one (who has passed away) - Monday 28th October 10-12 noon whilst Coffee & chat is on. Church will be open, candles, prayer tree etc. New Parks and LFE are also doing this, others considering.

Hush the Noise - Methodist Church advent worship resources to be used across our circuit.
Children & Young People. I am talking to people across our circuit involved in work with children and young people to see how I can support them.

Other mission work: Our Church Memory café - numbers have dropped a little as members are unable to come so we are promoting it again. 

Justin, Circuit Mission Enabler, justin@leicesterwestmethodist.org.uk 
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